## Slide 1
Agentic AI CV HR Screening System
AI Project Status Update • Q2 2026
Intelligent AI-powered recruitment screening using semantic matching, LLM scoring, and predictive ranking to reduce manual effort and improve shortlist quality.
▶ DELIVERY PROGRESS
Week 1 - 2
✓
Discovery & Stakeholder Align
Week 2
✓
Infrastructure Setup
Week 3 - 5
⟳
Prototype Dev + Oracle HR POC
Week 5 - 6
Performance Tuning , Feedback & Source Integration
Week 6-8
◷
Production Readiness
Week 8 –10
◷
Go-Live & Adoption
★ KEY ACHIEVEMENTS
◈
Semantic CV-JD matching engine built (embeddings + cosine similarity)
◉
LLM scoring model live: skills, experience, education, potential signals
◆
Oracle HR API POC completed — candidate data & CV attachments retrieved
▣
257 CVs queued for Emiratization campaign validation
🔗 Currently Hosted in local environment
⚠ RISKS & DEPENDENCIES
⚡ Production Infrastructure procurement delays
🔒 Cybersecurity approval for AI workloads
🔗 Oracle production API & data access
⏱ Recruiter feedback turnaround
👥 Long-term operational ownership
◉ STATUS SUMMARY
Overall
● On Track
Discovery
✓ Done
Prototype
⟳ In Progress
Oracle Integration
✓ POC Done
Go-Live
◷ Week 6–7
◷
Department – HR
Subject Area - Recruitment